GE 402 INNOVATIVE PRODUCT DESIGN

AND

# DEVELOPMENT I&II

## TEAM-1

| Merve SAĞLAM | CS | saglamm@ug.bilkent.edu.tr |
| --- | --- | --- |
| Ahmet Buğra KÖKSAL | CS | abkoksal@ug.bilkent.edu.tr |
| Eyüp Güler | EE | e_guler@ug.bilkent.edu.tr |
| Burak ÇAĞLAR | IE | bcaglar@ug.bilkent.edu.tr |
| Kadir TEKİN | MAN | ktekin@ug.bilkent.edu.tr |
| Meriç Köstem | GRA | meric@ug.bilkent.edu.tr |

SAPNEA

WEEKLY REPORT – 7

27-11-2007

Project Name: Design a Product for “Sleep  Apnea Syndrome”

Past Week’s Accomplishments (27 October-11 December)

- We will talk with a mechanical engineer from ODTU to take advices about our product. Mr. Mustafa calculated that there is 1.7 atm pressure occurred on each air bladder due to the person sleeping on bed. So with this calculation, it reveals that conventional air pumps for cars/trucks/boats can satisfy our need on pump. The only remaining problem is the isolation of air pump in terms of avoiding vibration and noise. Mr. Mustafa asserts a way of realizing isolation. He said that we can put air pump in a flexi glass box and vacuum the box till to any air in the box. By investigating and acquiring knowledge about this pump our mattress components are finished. We decide to by Minton MACT-794(260 Psi,18 bar) air pump.(Appendix 1)

- We will visit OSTIM organize sanayii for pump and Valves. We talk with Mert Hydraulics and Pneumatics Company. The pictures of solenoid air valves are attached in appendix2. The valves are expensive if we buy together it with pressure switches.

| Pneumatic valves | 20 | 15YTL | 300 YTL | Mert Hydraulics+Pneumatics Co. Inc. | Abdülkadir Geylani Caddesi No:5/4 Ostim/ANKARA |
| --- | --- | --- | --- | --- | --- |
| Electronic Pressure switches | 10 | 25YTL | 250 YTL | Mert Hydraulics+Pneumatics Co. Inc. | Abdülkadir Geylani Caddesi No:5/4 Ostim/ANKARA |

But Tarık Reyhan said that money is not important, so we buy also pressure switches. The switches are imported from Italian. They are the product of Italian company called ‘CEME’.

- In addition to this, Merve and Buğra are finalized SAPNEA’s website. The related views are attached in appendix3. The webpage is made on html bases for now. In the holiday we try to make it with ASP bases.

- Also our patent application come to ready for delivering to Turk Patent Enstitusu. The detailed work is attached in appendix4.We met together last week and criticized what we had done until this point and what we should do in these 3 weeks.

- Our electric electronic member Eyüp Güler talked with medical companies. The company called MNR is the strongest medical company on CPAP devices. We acquire information on CPAP devices and its prices.

- Also, we continue to write our business plan and edit it.

Next Week’s Planned Activities (12 December-18 December)

- We will talk with a mechanical engineer from ODTU to take advices about our product.

- We will make last corrections in our business plan.

- Patent application will finish next week hopefully.

- We will visit OSTIM organize sanayii for pump and Valves.

Appendices

Appendix1:

Appendix2: