|  | 10/7/2008 |
| --- | --- |
|  | Bilkent University Özgün ÇITLAK Çiğdem ARDAHAN Kıraç SÖĞÜTLÜ Arda KART Altuğ ZAİMOĞLU Ege GÖRGÜLÜ |

[WEEKLY REPORT 1] Project Name: Travel help for visually impaired people

The document contains the last week’s achievements and the goals for the next week.

# Project: vTravel

Overall status: Green

# Past Week’s Accomplishments

Dates between: September 23, 2008 – October 6, 2008

- Project pre-proposal submitted.

- Existing and/or similar products are examined.

- Various implementation options discussed and components of the system are researched.

- Literature Survey and Competition Report is prepared.

We divided the topics for literature report between our members as follows:

- Ozgun Citlak & Cigdem Ardahan: Researching about the technical details of the system we will manufacture.

- Arda Kart & Altug Zaimoglu: Investigating the details of the similar products and compare their features with our system.

- Kirac Sogutlu: Ideas about the possible applications of our product.

- Ege Gorgulu: proposed some ideas on marketing strategy

# Next Week’s Goals

Dates between: October 7, 2008 – October 13, 2008

- Talk to Sen. Lec. Tarik Reyhan about the modifications

- Preparing the production and the project plan, discussions on them

- Discussions on part design regarding ergonomy

- Defining and clarifying the product (how to use it, what components to be used)

- Starting to prepare website and logo design

- Discussions on how to adopt our system in a laptop or mobile phone. (which one of these is more beneficial)

- Applying broader survey in market

# Duty Allocation

| Schedule item | Item Owner | Plan date | Estimated Completion Date | Actual or scheduled | Comments |
| --- | --- | --- | --- | --- | --- |
| Adopting System on Devices | Ozgun Citlak | 10/6/2008 | 10/9/2008 |  | Work in progress |
| Project and Production Plan | Cigdem Ardahan | 10/6/2008 | 10/10/2008 |  | Work in progress |
| Detailed Survey in Market | Kirac Sogutlu | 10/6/2008 | 10/8/2008 |  | Work in progress |
| Introduction to Defining the Product | Arda Kart | 10/6/2008 | 10/11/2008 |  | Work in progress |
| Part Design Strategy | Altug Zaimoglu | 10/6/2008 | 10/11/2008 |  | Work in progress |
| Web Site and Logo Design | Ege Gorgulu | 10/6/2008 | 10/12/2008 |  | Work in progress |