|  | 12/23/2008 |  |
| --- | --- | --- |
|  | Bilkent University Team 6 Özgün ÇITLAK Çiğdem ARDAHAN Kıraç SÖĞÜTLÜ Arda KART Altuğ ZAİMOĞLU Ege GÖRGÜLÜ |  |

[WEEKLY REPORT X] Project Name: vtravel - Travel help for visually impaired people

The document contains the last week’s achievements and goals for the next week.

# Project: vTravel

Overall status: Yellow

# Past Week’s Accomplishments

Dates between: December 16, 2008 – December 22, 2008

- Business plan, weekly report and weekly assessment sheet submitted.

- Prepared business plan.

- Possible cost reduction and advertisement methods are discussed.

- Finished domain model for the system.

- Started class diagrams for system.

# Next Week’s Goals

Dates between: December 23, 2008 – December 29, 2008

- Preparing presentation about the works accomplished.

- Finalize discussions about the components to buy and ordering them.

- Continue preparing class diagrams for the product.

- Preparing final report of the course.

# Duty Allocation

| Schedule item | Item Owner | Plan date | Estimated Completion Date | Actual or scheduled | Comments |
| --- | --- | --- | --- | --- | --- |
| Web Site Design | Ege Gorgulu | 10/6/2008 | 2/10/2008 | - | In Progress since last two weeks |
| Preparing domain model for product | Cigdem Ardahan | 11/18/2008 | 12/22/2008 | 12/22/2008 | Complete |
| Preparing domain model for product | Ozgun Citlak | 11/18/2008 | 12/22/2008 | 12/22/2008 | Complete |
| Ordering components | Altug Zaimoglu | 11/18/2008 | 12/30/2008 | - | In Progress: since a month |
| Ordering components | Arda Kart | 11/18/2008 | 12/30/2008 | - | In Progress: since a month |
| Marketing plan | Kirac Sogutlu | 11/18/2008 | 11/30/2008 | 12/16/2008 | Complete |
| Preparing class Diagrams | Cigdem Ardahan | 12/23/2008 | 2/11/2008 | 12/16/2008 | In Progress |
| Preparing class Diagrams | Ozgun Citlak | 12/23/2008 | 2/11/2008 | 12/16/2008 | In Progress |
| Advertisement Techniques | Kirac Sogutlu | 12/23/2008 | 2/11/2008 | - | In Progress |

Explanation about the comments:

- Completed duties (marked with “Complete”) will NOT be listed in next week’s weekly report.

- Suspended duties (marked with “Suspended”) will be listed in the weekly reports until they are fulfilled or dismissed permanently. Explanation will be given only at the week it is suspended.

- If a work is “In Progress”, then someone is working on it and it is not yet complete. Therefore, these duties are still assigned to the “Item Owner” for the upcoming week and it is not listed on a new line.  The percentage inside parenthesis is the completion percentage of that activity.