|  | 12/2/2008 |  |
| --- | --- | --- |
|  | Bilkent University Team 6 Özgün ÇITLAK Çiğdem ARDAHAN Kıraç SÖĞÜTLÜ Arda KART Altuğ ZAİMOĞLU Ege GÖRGÜLÜ |  |

[WEEKLY REPORT VIii] Project Name: vtravel - Travel help for visually impaired people

The document contains the last week’s achievements and goals for the next week.

# Project: vTravel

Overall status: Orange†

# Past Week’s Accomplishments

Dates between: November 25, 2008 – December 1, 2008

- Weekly report and weekly assessment sheet submitted.

- Made the first presentation.

- Possible cost reduction methods are discussed.

- Discussed domain model for the system in the birthday of Cigdem.

In the meeting we discussed how to divide the topics for Business plan. After discussing what to do, the team decided each member to write his part of the document and submit to Ozgun Citlak to prepare the final version of file.

# Next Week’s Goals

Dates between: December 2, 2008 – December 15, 2008

- Discuss how to divide topics for Business plan

- Preparing presentation about the works accomplished.

- Finalize discussions about the components to buy and ordering them.

- Start preparing domain model for the product.

- Finish preparing sequence diagrams for the product.

# Duty Allocation

| Schedule item | Item Owner | Plan date | Estimated Completion Date | Actual or scheduled | Comments |
| --- | --- | --- | --- | --- | --- |
| Web Site Design | Ege Gorgulu | 10/6/2008 | 10/12/2008 | - | In Progress |
| Preparing initial images for product | Ege Gorgulu | 11/4/2008 | 11/16/2008 | 12/1/2008 | Complete |
| Preparing domain model for product | Cigdem Ardahan | 11/18/2008 | 12/15/2008 | - | In Progress: since last two weeks |
| Preparing domain model for product | Ozgun Citlak | 11/18/2008 | 12/15/2008 | - | In Progress: since last two weeks |
| Ordering components | Altug Zaimoglu | 11/18/2008 | 11/15/2008 | - | In Progress: since last two weeks |
| Ordering components | Arda Kart | 11/18/2008 | 11/15/2008 | - | In Progress: since last two weeks |
| Marketing plan | Kirac Sogutlu | 11/18/2008 | 11/30/2008 | - | In Progress |

Explanation about the comments:

- Completed duties (marked with “Complete”) will NOT be listed in next week’s weekly report.

- Suspended duties (marked with “Suspended”) will be listed in the weekly reports until they are fulfilled or dismissed permanently. Explanation will be given only at the week it is suspended.

- If a work is “In Progress”, then someone is working on it and it is not yet complete. Therefore, these duties are still assigned to the “Item Owner” for the upcoming week and it is not listed on a new line.  The percentage inside parenthesis is the completion percentage of that activity.

# Footnotes

† Ordering of Nokia Tablet has been delayed since two weeks to next week, which increases the critical path time by at least 2 weeks (and until now, there is an additional 2 weeks cost to this).