|  | 12/16/2008 |  |
| --- | --- | --- |
|  | Bilkent University Team 6 Özgün ÇITLAK Çiğdem ARDAHAN Kıraç SÖĞÜTLÜ Arda KART Altuğ ZAİMOĞLU Ege GÖRGÜLÜ |  |

[WEEKLY REPORT IX] Project Name: vtravel - Travel help for visually impaired people

The document contains the last week’s achievements and goals for the next week.

# Project: vTravel

Overall status: Yellow

# Past Week’s Accomplishments

Dates between: December 2, 2008 – December 15, 2008

- Weekly report and weekly assessment sheet submitted.

- Prepared business plan.

- Possible cost reduction and advertisement methods are discussed.

- Discussed class diagrams for the system.

In the meeting we discussed how to divide the topics for Business plan. After discussing what to do, the team decided each member to write his part of the document and submit to Ozgun Citlak to prepare the final version of file. The personal workshare of the members are as follows:

Ege		1. Design of the website

2. Explain: Description of company

Altug	1. Explain: Business Systems

2. Explain: Assumptions and risks

Arda	1. Explain: Assumptions and risks

2. Explain: Financial plan

Kirac	1. Explain: Market and competition

2. Explain: Marketing strategies

Cigdem	1. Explain: Products and Services

2. Class diagrams

3. Domain model

4. Revised technical drawings

Ozgun	1. Prepare: Exective summary

2. Class model

3. Explain: Product and services

# Next Week’s Goals

Dates between: December 16, 2008 – December 22, 2008

- Preparing presentation about the works accomplished.

- Finalize discussions about the components to buy and ordering them.

- Start preparing class diagrams for the product.

- Finish preparing domain modeling for the product.

# Duty Allocation

| Schedule item | Item Owner | Plan date | Estimated Completion Date | Actual or scheduled | Comments |
| --- | --- | --- | --- | --- | --- |
| Web Site Design | Ege Gorgulu | 10/6/2008 | 12/30/2008 | - | In Progress since last week |
| Preparing domain model for product | Cigdem Ardahan | 11/18/2008 | 12/22/2008 | - | In Progress: since last three weeks |
| Preparing domain model for product | Ozgun Citlak | 11/18/2008 | 12/22/2008 | - | In Progress: since last three weeks |
| Ordering components | Altug Zaimoglu | 11/18/2008 | 12/23/2008 | - | In Progress: since last three weeks |
| Ordering components | Arda Kart | 11/18/2008 | 12/23/2008 | - | In Progress: since last three weeks |
| Marketing plan | Kirac Sogutlu | 11/18/2008 | 11/30/2008 | - | In Progress: since last three weeks |

Explanation about the comments:

- Completed duties (marked with “Complete”) will NOT be listed in next week’s weekly report.

- Suspended duties (marked with “Suspended”) will be listed in the weekly reports until they are fulfilled or dismissed permanently. Explanation will be given only at the week it is suspended.

- If a work is “In Progress”, then someone is working on it and it is not yet complete. Therefore, these duties are still assigned to the “Item Owner” for the upcoming week and it is not listed on a new line.  The percentage inside parenthesis is the completion percentage of that activity.