|  | 5/5/2009 |  |
| --- | --- | --- |
|  | Bilkent University Team 6 Özgün ÇITLAK Çiğdem ARDAHAN Kıraç SÖĞÜTLÜ Arda KART Altuğ ZAİMOĞLU Ege GÖRGÜLÜ |  |

[ge402 WEEKLY REPORT spring Xi] Project Name: vtravel - Travel help for visually impaired people

The document contains the last week’s achievements and goals for the next week. This report is available online at www.visuaid.co.nr under Downloads.

# Project: vTravel

Overall status: GREEN

# Past Week’s Accomplishments

Dates between: April 28, 2009 – May 4, 2009

- Continue implementation

Below is the individual works done by members:

- Ozgun and Cigdem have finished implementation phase 2.

# Next Week’s Goals

Dates between: May 5, 2009 – May 11, 2009

- Test implemented parts of project

- Preparing final report of project

- Preparing demo of project

- Preparing individual parts of presentation

- Preparing presentation document (PowerPoint Slides)

# Duty Allocation

| Schedule item | Item Owner | Plan date | Estimated Completion Date | Actual or scheduled | Comments |
| --- | --- | --- | --- | --- | --- |
| Implementation phase II | Ozgun Citlak | 4/14/2009 | 5/5/2009 | 5/5/2009 | Completed |
| Implementation phase II | Cigdem Ardahan | 4/14/2009 | 5/5/2009 | 5/5/2009 | Completed |
| Preparing final report and presentation | Kirac Sogutlu | 5/5/2009 | 10/5/2009 |  | In Progress |
| Preparing final report and presentation | Arda Kart | 5/5/2009 | 10/5/2009 |  | In Progress |
| Preparing final report and presentation | Altug Zaimoglu | 5/5/2009 | 10/5/2009 |  | In Progress |
| Preparing final report and presentation | Ege Gorgulu | 5/5/2009 | 10/5/2009 |  | In Progress |
| Preparing final report and presentation | Ozgun Citlak | 5/5/2009 | 10/5/2009 |  | In Progress |
| Preparing final report and presentation | Cigdem Ardahan | 5/5/2009 | 10/5/2009 |  | In Progress |
| Preparing project demo and testing project | Ozgun Citlak | 5/5/2009 | 10/5/2009 |  | In Progress |
| Preparing project demo and testing project | Cigdem Ardahan | 5/5/2009 | 10/5/2009 |  | In Progress |

Explanation about the comments:

- Completed duties (marked with “Complete”) will NOT be listed in next week’s weekly report.

- Terminated duties (marked with “Terminated”) indicate that a task is suspended permanently, either because the task became unnecessary or has already been done by another member as part of another task. These tasks will NOT be listed in next week’s weekly report. Explanation will be given only at the week it is terminated.

- Suspended duties (marked with “Suspended”) will be listed in the weekly reports until they are fulfilled or dismissed permanently. Explanation will be given only at the week it is suspended.

- If a work is “In Progress”, then someone is working on it and it is not yet complete. Therefore, these duties are still assigned to the “Item Owner” for the upcoming week and it is not listed on a new line.  The percentage inside parenthesis is the completion percentage of that activity, if available.