|  | 3/24/2009 |  |
| --- | --- | --- |
|  | Bilkent University Team 6 Özgün ÇITLAK Çiğdem ARDAHAN Kıraç SÖĞÜTLÜ Arda KART Altuğ ZAİMOĞLU Ege GÖRGÜLÜ |  |

[ge402 WEEKLY REPORT spring iV] Project Name: vtravel - Travel help for visually impaired people

The document contains the last week’s achievements and goals for the next week. This report is available online at www.visuaid.co.nr under Downloads.

# Project: vTravel

Overall status: YELLOW†

# Past Week’s Accomplishments

Dates between: March 16, 2009 – March 23, 2009

- Attended to trader’s conference and advertised our product.

- Website of Visuaid has been updated.

Below is the individual works done by members:

- Ozgun has made minor changes and besides, with Cigdem, prepared brochure and vision/mission statements for the presentation and continued implementation.

- Cigdem, with Ozgun, prepared brochure and vision/mission statements for the presentation and continued implementation.

- Arda prepared the presentation for the conference.

- Altug prepared the presentation for the conference and made the presentation about the product.

- Kirac prepared the presentation for the conference and made the presentation about financial issues.

- Ege: prepared the design layout of the presentation for the conference and made some changes in brochure design.

# Next Week’s Goals

Dates between: March 28, 2009 – April 5, 2009

- Finish implementation and obtain first working prototype

- .

# Duty Allocation

| Schedule item | Item Owner | Plan date | Estimated Completion Date | Actual or scheduled | Comments |
| --- | --- | --- | --- | --- | --- |
| Ordering components | Altug Zaimoglu | 11/18/2008 | 12/30/2008 | 3/15/2009 | Complete |
| Ordering components | Arda Kart | 11/18/2008 | 12/30/2008 | 3/15/2009 | Complete |
| Advertisement Techniques | Kirac Sogutlu | 12/23/2008 | 2/11/2008 | ? | In Progress |
| Web Site Design | Ege Gorgulu | 10/6/2008 | 2/10/2008 | 3/24/2009 | Terminated |
| Continue implementation | Cigdem Ardahan | 3/9/2009 | 3/30/2009 | - | In Progress |
| Continue implementation | Ozgun Citlak | 3/9/2009 | 3/30/2009 | - | In Progress |

Explanation about the comments:

- Completed duties (marked with “Complete”) will NOT be listed in next week’s weekly report.

- Terminated duties (marked with “Terminated”) indicate that a task is suspended permanently, either because the task became unnecessary or has already been done by another member as part of another task. These tasks will NOT be listed in next week’s weekly report. Explanation will be given only at the week it is terminated.

- Suspended duties (marked with “Suspended”) will be listed in the weekly reports until they are fulfilled or dismissed permanently. Explanation will be given only at the week it is suspended.

- If a work is “In Progress”, then someone is working on it and it is not yet complete. Therefore, these duties are still assigned to the “Item Owner” for the upcoming week and it is not listed on a new line.  The percentage inside parenthesis is the completion percentage of that activity, if available.

# Footnotes

† Ordering of Nokia Tablet has been delayed and at this point this process might cause delays in subsequent phases.