|  | 3/31/2009 |  |
| --- | --- | --- |
|  | Bilkent University Team 6 Özgün ÇITLAK Çiğdem ARDAHAN Kıraç SÖĞÜTLÜ Arda KART Altuğ ZAİMOĞLU Ege GÖRGÜLÜ |  |

[ge402 WEEKLY REPORT spring Vi] Project Name: vtravel - Travel help for visually impaired people

The document contains the last week’s achievements and goals for the next week. This report is available online at www.visuaid.co.nr under Downloads.

# Project: vTravel

Overall status: YELLOW†

# Past Week’s Accomplishments

Dates between: March 23, 2009 – March 30, 2009

- Submitted weekly report and assessment sheet.

- Made revisions on Business plan.

Below is the individual works done by members:

- Ozgun and Cigdem continued implementation.

- Arda, Altug, Kirac and Ege made necessary revisions on the Business plan.

- Kirac researched about marketing analysis.

# Next Week’s Goals

Dates between: March 28, 2009 – April 5, 2009

- Finish implementation phase 1 (extended deadline from last week)

- Preparing Quality Function Deployment Report

# Duty Allocation

| Schedule item | Item Owner | Plan date | Estimated Completion Date | Actual or scheduled | Comments |
| --- | --- | --- | --- | --- | --- |
| Continue implementation | Ozgun Citlak | 3/9/2009 | 4/6/2009 | - | In Progress (Deadline Extended) |
| Continue implementation | Cigdem Ardahan | 3/9/2009 | 4/6/2009 | - | In Progress (Deadline Extended) |
| Advertisement Techniques | Kirac Sogutlu | 12/23/2008 | 2/11/2008 | 3/30/2009 | Completed |
| Quality Function Deployment | Arda Kart | 3/31/2009 | 4/6/2009 | - | In Progress |
| Quality Function Deployment | Altug Zaimoglu | 3/31/2009 | 4/6/2009 | - | In Progress |
| Preparing Advertisement | Ege Gorgulu | 3/31/2009 | 4/13/2009 | - | In Progress |
| Marketing Analysis | Altug Zaimoglu | 3/31/2009 | 4/6/2009 | - | In Progress |

Explanation about the comments:

- Completed duties (marked with “Complete”) will NOT be listed in next week’s weekly report.

- Terminated duties (marked with “Terminated”) indicate that a task is suspended permanently, either because the task became unnecessary or has already been done by another member as part of another task. These tasks will NOT be listed in next week’s weekly report. Explanation will be given only at the week it is terminated.

- Suspended duties (marked with “Suspended”) will be listed in the weekly reports until they are fulfilled or dismissed permanently. Explanation will be given only at the week it is suspended.

- If a work is “In Progress”, then someone is working on it and it is not yet complete. Therefore, these duties are still assigned to the “Item Owner” for the upcoming week and it is not listed on a new line.  The percentage inside parenthesis is the completion percentage of that activity, if available.

# Footnotes

† Ordering of Nokia Tablet has been delayed and at this point this process might cause delays in subsequent phases.